# GateFlow AI: Product Requirements Document (PRD)

Version 1.1 | 24 October 2026 | Status: FINAL, pending team approval | Prepared by: Business Analyst | Client: School Management | Aligned to: MRD v2.1 FINAL | Supersedes: PRD v1.0 and PRD-lite v0.2

## 1. Product summary and MRD needs

GateFlow AI lets School Management test timing and pickup-zone plans in simulation before any family feels a change, because gate queues at the arrival or dismissal peak cannot be fixed safely by trial and error (MRD section 1; evidence E3, E4). From a school's six student groups, its rules and 3-4 candidate zones, it returns ranked feasible plans, checks them against today's schedule and a simple stagger, and shows the trade-off on one dashboard. Every result is simulated and labelled observed, synthetic or assumed; no real-world reduction is claimed (MRD scope note).

Scope: 1 school, 1 gate, 1 peak period, 6 student groups, 3-4 zones. Vehicle types are cars, two-wheelers, autos/vans and buses; walk/cycle students are counted in group size but excluded from the queue. Primary user P1 is School Management; P2 is the gate or transport coordinator.

| ID | Need | MRD source |
| --- | --- | --- |
| N1 | Find timing changes that cut gate queues without breaking fixed rules (frozen groups, sibling alignment, maximum shift) | Problem statement; E4, E5 |
| N2 | Know where each vehicle type can stop and whether capacity is enough | E3 |
| N3 | Compare options against today's schedule and a simple stagger before changing anything, including on a bad day | Gap statement; E3, E4; A5 |
| N4 | See and understand results in one place | P1 "will not accept a black-box answer" |
| N5 | Tell parents the approved plan accurately | Stakeholders (parents) |
| N6 | Use real gate counts when available | A2 (no feature in this MVP; first post-hackathon step) |

## 2. Feature list (MoSCoW)

Three Must-Haves carry the demo; everything else is cut in a fixed order if time runs short. Each Must-Have passes the demo test: if it fails, there is no demo.

| ID | Feature (capability) | MoSCoW | MRD need | Demo test: if it fails |
| --- | --- | --- | --- | --- |
| F1 | School Management can get ranked feasible timing plans, each with a pickup zone per vehicle type, that respect frozen groups, sibling links and maximum shifts | Must | N1, N2 | No plans to show, so no demo |
| F2 | School Management can see how each plan performs against today's schedule and a uniform stagger, including a 30% demand surge | Must | N3 | The dashboard has no queue or delay numbers to compare |
| F3 | School Management can compare plans, see zone capacity warnings and select one on a single dashboard | Must | N4 | No screen to demo on |
| F4 | School Management can re-check the shortlist in SUMO | Should | N3 | The independent simulation in F2 still demos |
| F5 | School Management can also see 60% compliance and longer stop times, with average and worst-case results | Should | N3 | The 30% surge in F2 still demos |
| F6 | School Management can generate a parent notice whose every number matches the approved plan | Could | N5 | The demo ends at plan selection |
| F7 | School Management can enter real gate counts to update arrival rates | Won't (this MVP) | N6 | Cut first, see below |

Cut-first check. The question "which feature would we cut first?" gave F7: it needs real counts we will not have in 24 hours, so it moved to Won't, and its need N6 is met by the post-hackathon gate count (MRD A2). Cut order if time runs short: F6, then F4 (SUMO setup is the biggest schedule risk, so test it in hours 0-2 and decide by hour 5), then F5. F1-F3 are never cut.

Traceability check. F1-F6 each trace to at least one need (N1-N5); N6 is deliberately left to the pilot.

## 3. Success metrics

Three metrics, each measurable live in the demo on the reference school (1,200 students, 6 groups, synthetic data).

| ID | Metric | Target | How it is shown in the demo |
| --- | --- | --- | --- |
| M1 | Benefit vs baseline | At least 1 feasible candidate has lower total delay or peak queue than today's schedule, within the disruption limit, same scenario and seed; also compared with the uniform stagger. If none improves, we say so | Compare screen: today's schedule, uniform stagger and best candidate side by side |
| M2 | Rules enforced | 100% of 5 test violations (frozen group, maximum shift, sibling alignment, over-capacity zone, conflicting rules) rejected or flagged; 0 violating plans in any shortlist | Live: freeze G1 and show no candidate moves it; set zone Z2 below demand and show the warning |
| M3 | Repeatable end-to-end run | Same configuration and seed give identical numbers; the full flow runs with no code edits within the demo slot (length to be confirmed) | Click Run twice and show identical results, then run input to selection live |

Also checked, not headline: the shortlist returns within 60 seconds on a team laptop, and the selected plan is reported under a 30% surge (average and worst case). Targets are acceptance goals, not completed tests.

## 4. Primary user flow per Must-Have

Each flow is what School Management does and sees in the demo, using the reference school.

### F1: Constrained schedule search and pickup-zone recommendation

- School Management enters the six groups (names, sizes, current bell times) and the mode shares, which must total 100%.

- They set the rules: freeze G1 (KG), cap G6's shift at 5 minutes, link G3 and G4 so they move together.

- They add 3-4 candidate zones with capacities, with Z2 set below projected demand.

- They click Find plans; each free group is tested at -15 to +15 minutes in 5-minute steps.

- A ranked shortlist appears (minimal-change, balanced, congestion-focused), each plan showing timing per group, a zone per vehicle type and the rules applied.

- Z2 shows an over-capacity warning, and no plan in the list moves G1.

### F2: Evaluation against baselines

- School Management clicks Run comparison on the shortlist.

- An independent simulation runs today's schedule, the uniform stagger and each candidate with the same scenario and seed.

- The queue-over-time chart shows today's queue building at the peak.

- A table gives peak queue, total delay, 95th-percentile wait, disruption and zone violations for every plan.

- They switch on the 30% surge and see the selected plan's average and worst case next to normal demand.

- If no candidate beats today's schedule, the screen says so and shows the closest plan.

### F3: Minimal decision dashboard

- School Management opens the Input step; invalid entries (shares not totalling 100%, zone capacity below 1) are rejected in plain words.

- After Run, the Compare step shows the metrics table and the trade-off chart: disruption against total delay, one point per plan.

- The Zone view shows projected peak demand against capacity, with a note that capacity is an estimate to verify with the school and traffic police.

- Every number carries a data label (observed, synthetic or assumed) and an engine label (search model or simulation), under a banner saying all results are simulated.

- They select one plan; the choice, configuration and seed are saved as a run record.

## 5. Out of scope

Each item is left out on purpose, with its reason.

| Out of scope | Reason |
| --- | --- |
| F7 real gate counts feeding the model (Gamma update) | Cut first: needs counts we will not have in 24 hours; the pilot's 20-minute gate count (MRD A2) covers N6 |
| Multi-school or citywide coordination | MRD scope is 1 school, 1 gate, 1 peak period |
| Parent accounts, parent tracking, carpool matching | Not needed to test a plan; adds privacy risk and build time. Parents get only the F6 notice (Could) |
| Live traffic feeds, sensors, beacons, signal control | The MVP runs offline on a laptop with no paid data (MRD section 6) |
| Declaring a zone legal or safe from a map | Needs school and traffic-police verification (MRD A6); capacity is shown as an estimate |
| Claims of real-world congestion reduction | Needs a school pilot; we found no Indian before-and-after measurement of staggered timings (MRD section 4) |
| Advanced methods: NSGA-II, Gaussian-process surrogate, CVaR, full Bayesian calibration | Not needed: 7 offsets across 6 groups is 117,649 combinations, which can be enumerated directly |
| Cycle parking, cycle lanes, crossing design | Road design, not queue timing; walk/cycle students are counted only |
| OSM auto-import, automatic road redesign | Extra build time; zones are entered by hand and checked by people |

Self-check. Three Must-Haves (F1-F3). Every feature F1-F6 traces to a need N1-N5 in MRD v2.1 section 3; N6 is left to the pilot. Three metrics, each shown in the demo. A 5-6 step flow for each Must-Have. Every out-of-scope item has a reason.

Open items. (1) Team headcount and names for the Jira owner column. (2) Demo slot length for M3. (3) Confirm the walk/cycle share in the mix, the uniform-stagger step (default 5 minutes) and the sibling rule (linked groups keep the same offset).

## Appendix: reference school (synthetic)

G1 KG 150 (frozen); G2 Grades 1-2 200; G3 Grades 3-4 220 (linked to G4); G4 Grades 5-6 230 (linked to G3); G5 Grades 7-8 200; G6 Grades 9-10 200 (maximum shift 5 minutes). Total 1,200 students. Mode mix: cars 30%, two-wheelers 25%, autos/vans 15%, buses 15%, walk/cycle 15%. Zones: Z1 main gate kerb, Z2 side lane (set below projected demand), Z3 rear lot, Z4 bus bay. These values are synthetic; every other setting is assumed; nothing is observed.