GateFlow AI

Product Requirements Document · v2.2 FINAL

| Item | Detail |
| --- | --- |
| Document | Product Requirements Document (PRD) · v2.2 FINAL · 25 October 2026 |
| Prepared by | Rathi Sankari S (Business Analyst), with input from Abishek Edwin Raj (Developer) and Venkatesan (QA) |
| Team | BA: Rathi Sankari S · UI/UX: Sanjay · Developer: Abishek Edwin Raj · QA: Venkatesan |
| Aligned to | GateFlow_AI_MRD_FINAL.docx v3.2 (needs N1–N6) · GateFlow_AI_Jira_Backlog_FINAL.xlsx (EP-01–EP-04, ST-01–ST-15, TC-01–TC-16) |
| Evidence for current behaviour | Developer’s Prototype Implementation Handover: 46 backend tests, frontend type-check and build reported passing; one reproduced local API workflow. QA reports testing is complete, but individual results for TC-01–TC-16 have not been supplied to this document. |

## Status labels

| Label | Meaning |
| --- | --- |
| Implemented and tested | Built, and exercised by the reproduced local API workflow in the handover |
| Implemented, testing incomplete | Built per the handover; no supplied test result covers it yet |
| Partially implemented | Part of the behaviour exists |
| Configured but not live-verified | Code for an external service exists; live operation not confirmed |
| Planned / not implemented | Not built in this release |
| Pending confirmation | Behaviour not stated in the handover; Dev or QA must confirm |

API-level evidence is not proof that the browser demo works end to end; that is checked by TC-14.

# 1. Product summary and link to the MRD need

GateFlow AI is a local prototype that helps a school administrator (MRD persona P1) and a traffic or gate coordinator (P2) see where dismissal congestion builds and test a rule-respecting change before trying it at the gate. It addresses the MRD problem hypothesis that cohorts leaving together overload gates (MRD section 1) and the unmet needs N1–N4. At a high level, it loads a synthetic school (Oakridge Academy & Secondary Campus: 775 students, 540 vehicles, 4 gates, 5 cohorts), diagnoses the bottleneck with rules, searches cohort-timing and gate options within the school’s rules and keeps the best trade-offs (Pareto filtering), and compares the current and candidate plans in one deterministic simulation run, plus six stress cases. The demo can show this workflow and its synthetic results; it cannot show real-world improvement.

| Component | Method actually used | What it is not |
| --- | --- | --- |
| Bottleneck diagnosis | Rules over scenario-provided values | Not a learned model |
| Constraint input | Plain text parsed by deterministic rules and regular expressions | Not an LLM scheduling engine |
| Schedule search | Bounded enumeration, scoring, eligibility and capacity checks, Pareto filtering (classical AI search) | Not machine learning; no global optimum claimed beyond the searched options |
| Simulation | Deterministic queue estimate; baseline = current plan in the same run | Not SUMO; not a forecast |

Why no ML: there is no observed data to learn from, and the task is choosing among rule-respecting options, which enumeration evaluates directly within its bounds.

# 2. Feature list with MoSCoW priority and MRD need

Three Must-Haves. Together they prove the core value: M1 shows where the problem is, M2 produces a plan that respects the school’s rules, and M3 shows how that plan compares with today in the same model. If any one fails, there is no demo.

| ID | Feature | MoSCoW | MRD need | Status | Evidence / verification | Limitation or dependency |
| --- | --- | --- | --- | --- | --- | --- |
| M1 | Bottleneck diagnosis, with scenario overview: shows the school and names the bottleneck gate and cohort | Must | N2, N4 | Implemented, testing incomplete (scenario load tested in reproduced run) | Handover; TC-01, TC-02 | Rule-based; scenario values only |
| M2 | Rule-aware schedule search: kindergarten fixed when in fixedGroups, sibling sync when enabled, gate eligibility and capacity, Pareto filtering | Must | N1 | Implemented, testing incomplete (counts and gate eligibility tested in reproduced run) | Reproduced run: 2,662 / 1,331 / 1,331 / 1,330 / 1; TC-03–TC-08 | Bounded options; FR-14 pending; parser→fixedGroups pending |
| M3 | Same-run simulation comparison and six stress cases | Must | N3, N4 | Implemented, testing incomplete (comparison tested in reproduced run) | Reproduced run: 3.8→0 veh, 2.5→0 min, 0.6→0 veh-h; TC-09–TC-12 | Deterministic, synthetic; FR-13 pending; stress definitions pending |
| S1 | Import observed gate counts | Should | N6 | Planned / not implemented | — | Needs a field count first |
| C1 | Demo login and role selection | Could | — | Implemented, testing incomplete | TC-13 | Demo convenience, not authentication |
| C2 | LLM assistance via OpenRouter | Could | N4 | Configured but not live-verified | Code present (handover) | Not used in the demo |
| C3 | Parent notice from the chosen plan | Could | N5 | Planned / not implemented | — | — |
| W1 | Vehicle-type pickup zones | Won’t (this release) | N2 | Planned / not implemented | — | Prototype reassigns gates by cohort |
| W2 | SUMO evaluation of the active scenario | Won’t (this release) | N3 | Planned / not implemented | Separate six-group SUMO prototype only | Different scenario; not connected |
| W3 | Live traffic (Google Maps / Places) | Won’t (this release) | N2 | Configured but not live-verified | Code present (handover) | Demo runs offline |
| W4 | Result persistence; production authentication and deployment; trained ML | Won’t (this release) | — | Planned / not implemented | — | See section 5 |

# 3. Success metrics

Three metrics, all measurable in the current demo on the synthetic school. Values marked “reported” come from the developer handover and have not yet been re-measured by a supplied QA result.

|  | SM1 Core workflow completion | SM2 Constraint compliance | SM3 Same-run simulated change |
| --- | --- | --- | --- |
| Definition and calculation | Steps completed in the browser without error, out of 5: overview, diagnosis, search, comparison, stress cases | Returned candidates with zero rule violations ÷ returned candidates. Rules: kindergarten unchanged when in fixedGroups; linked siblings share a release time when enabled; eligible gates only; no gate over capacity | In one deterministic run: candidate minus current for modelled queue (vehicles), queue-derived p95 wait (min), total delay (vehicle-hours) |
| Baseline | None (new capability) | None | Current plan in the same run. Reported: 3.8 veh, 2.5 min, 0.6 veh-h |
| Target / pass criterion | 5 of 5, with Wi-Fi off | 100% of returned candidates | Candidate ≤ current on all three, with SM2 = 100%. Reported candidate: 0 / 0 / 0 |
| Data source | QA checklist TC-01, 02, 07, 09, 10, 14 | Search output; TC-04 – TC-06 | Simulation output; TC-09 |
| Measurement | QA runs the demo script on the demo laptop | Run search with kindergarten in fixedGroups and sibling sync on; check each candidate | Run comparison once; read both columns from the same screen |
| Current result | Pending: QA result not supplied | Partly evidenced: reproduced run’s candidate used an eligible gate; kindergarten and sibling checks pending | Reported in handover; QA re-measure pending |
| Limitations | Shows the workflow runs, not that it is useful | Checks the modelled rules, not the real gate | Synthetic, deterministic, not field-measured, not SUMO. Never compared with the overview’s 48-vehicle / 16.4-min figures. Not a “100% reduction” claim |

# 4. Primary user flow per Must-Have

## M1 Bottleneck diagnosis with scenario overview

| Element | Flow |
| --- | --- |
| Actor and preconditions | P1 or P2. Backend and frontend running locally; synthetic scenario JSON loaded; demo login done |
| User action → system response | 1. Open Scenario Overview → shows 775 students, 540 vehicles, 4 gates, 5 cohorts, gate annotations and the scenario-provided baseline (48-vehicle queue, 16.4-min p95) 2. Open Bottleneck Diagnosis → names the bottleneck gate and cohort with the rule that flagged it |
| Data and constraints | Scenario values; diagnosis rules |
| Successful outcome | The user can state which gate and cohort to change |
| Failure or edge case | Malformed scenario file: behaviour pending confirmation. Baseline label wording on screen: pending confirmation |
| Observable evidence | Overview and diagnosis screens; TC-01, TC-02 |

## M2 Rule-aware schedule search

| Element | Flow |
| --- | --- |
| Actor and preconditions | P1. M1 complete |
| User action → system response | 1. Enter constraint text and place the kindergarten cohort in fixedGroups → rules parsed deterministically 2. Enable sibling sync → linked cohorts will share a release time 3. Run search → bounded enumeration, eligibility and capacity checks, scoring, Pareto filter 4. Review candidates and counts |
| Data and constraints | fixedGroups; sibling-sync option; gate eligibility; gate capacity; bounded timing offsets (exact bounds pending confirmation) |
| Successful outcome | At least one non-dominated, rule-respecting candidate with counts. Reproduced run: 2,662 evaluated, 1,331 feasible, 1,331 infeasible, 1,330 dominated, 1 returned (upper-elementary cohort to Gate 4) |
| Failure or edge case | No feasible combination: message naming the blocking rule is pending confirmation (FR-14). Whether typed text fills fixedGroups is pending confirmation |
| Observable evidence | Counts and candidate on screen; TC-03 – TC-08 |

## M3 Same-run simulation comparison and stress cases

| Element | Flow |
| --- | --- |
| Actor and preconditions | P1 (P2 reviews gate loads). A candidate exists |
| User action → system response | 1. Run comparison → one deterministic run returns current and candidate modelled queue, p95 wait and total delay 2. Run stress cases → results for six modelled cases |
| Data and constraints | Current plan; candidate; six stress-case assumptions (definitions pending confirmation) |
| Successful outcome | Side-by-side values from the same run, plus six stress results. Reported: 3.8→0 vehicles, 2.5→0 min, 0.6→0 vehicle-hours |
| Failure or edge case | No candidate: behaviour pending confirmation. On-screen “synthetic estimate” label: pending confirmation (FR-13) |
| Observable evidence | Comparison and stress screens; TC-09 – TC-12 |

# 5. Out of scope

| Excluded from this release | Reason | Future? |
| --- | --- | --- |
| Real-school field deployment and validated real-world outcomes | No observed baseline or pilot; need is a hypothesis (MRD section 3) | Yes, after the MRD validation steps |
| Live traffic or sensor measurement | Google Maps / Places code configured but not live-verified; prototype runs offline | Yes |
| Active SUMO evaluation of the current candidate | SUMO exists only as a separate six-group prototype | Possibly, as a cross-check |
| Trained machine-learning optimisation | No observed data; enumeration fits the search size | Only if data supports it |
| Vehicle-type-specific parking or pickup zones | Not implemented; gates are reassigned by cohort | Yes |
| Production authentication and multi-school access | Demo login only; one school per run | Yes |
| Unverified LLM features (OpenRouter) | Code present; live operation not confirmed | Optional |
| Production deployment and operational safety validation | Runs locally; safety is not modelled | Yes |
| Result persistence; parent notices; personal data | Results held in memory; not needed for the decision; privacy | Persistence and notices: yes. Personal data: no |

# 6. Functional requirements

| ID | Requirement | Feature | Status |
| --- | --- | --- | --- |
| FR-01 | Load the scenario from JSON | M1 | Implemented and tested |
| FR-02 | Scenario Overview with scenario baseline labelled as scenario-provided | M1 | Implemented, testing incomplete; label pending confirmation |
| FR-03 | File-backed gate map annotations | M1 | Implemented, testing incomplete |
| FR-04 | Rule-based bottleneck diagnosis | M1 | Implemented, testing incomplete |
| FR-05 | Parse plain-text constraints deterministically (no LLM) | M2 | Implemented, testing incomplete |
| FR-06 | Keep kindergarten fixed when its cohort is in fixedGroups | M2 | Implemented, testing incomplete |
| FR-07 | Synchronise siblings when the option is enabled | M2 | Implemented, testing incomplete |
| FR-08 | Restrict reassignment to eligible gates | M2 | Implemented and tested |
| FR-09 | Enumerate bounded combinations; mark infeasible (capacity) | M2 | Implemented and tested |
| FR-10 | Pareto filter and report search counts | M2 | Implemented and tested |
| FR-11 | Same-run deterministic comparison: queue, p95 wait, delay | M3 | Implemented and tested |
| FR-12 | Six stress cases | M3 | Implemented, testing incomplete; definitions pending |
| FR-13 | Label every result as a synthetic estimate | M3 | Pending confirmation |
| FR-14 | No-feasible-plan message naming the blocking rule | M2 | Pending confirmation |
| FR-15 | Demo login and role selection | C1 | Implemented, testing incomplete |
| FR-16 – FR-22 | Vehicle zones, gate-count import, live traffic, LLM, SUMO, parent notice, persistence | W1–W4, S1, C2, C3 | See section 2 |

# 7. Non-functional requirements

| ID | Requirement | Status |
| --- | --- | --- |
| NFR-01 | Same inputs give the same results | Deterministic by design; rerun check pending (TC-12) |
| NFR-02 | Demo works offline | Pending confirmation (TC-14) |
| NFR-03 | Backend tests, type-check and build pass; README start under 5 minutes | Tests and build reported passing; README timing pending (TC-15) |
| NFR-04 | Aggregate data only; no personal data | Implemented (synthetic aggregate scenario) |

# 8. Data and dependencies

| Item | Detail |
| --- | --- |
| Scenario | Synthetic JSON; map annotations file-backed; results in memory, lost on restart |
| Two baselines | Overview (48 vehicles, 16.4 min) is scenario-provided; simulation baseline (3.8 vehicles, 2.5 min) comes from the model. Never placed side by side |
| Stack | React + TypeScript + Vite frontend; FastAPI backend (endpoint list pending confirmation) |
| External | Google Maps / Places and OpenRouter: configured but not live-verified. SUMO: separate prototype |

# 9. Acceptance criteria

| ID | Criterion | Test |
| --- | --- | --- |
| AC-01 | Given the app is running, when Scenario Overview opens, then it shows 4 gates, 5 cohorts, 775 students, 540 vehicles and labels the baseline as scenario-provided | TC-01 |
| AC-02 | Given the scenario is loaded, when Bottleneck Diagnosis opens, then the bottleneck gate and cohort are named with their rule | TC-02 |
| AC-03 | Given kindergarten is in fixedGroups, when the search runs, then no candidate changes kindergarten timing | TC-04 |
| AC-04 | Given sibling sync is enabled, when the search runs, then linked cohorts share one release time | TC-05 |
| AC-05 | Given gate eligibility, when the search runs, then no candidate uses an ineligible gate | TC-06 |
| AC-06 | Given the demo rules, when the search runs, then counts are shown and every candidate is non-dominated | TC-07 |
| AC-07 | Given a candidate, when the comparison runs, then current and candidate values come from one run | TC-09 |
| AC-08 | Given a candidate, when stress cases run, then all six return results | TC-10 |
| AC-09 | Given identical inputs, when run twice, then outputs are identical | TC-12 |
| AC-10 | Given any result, when displayed, then it is labelled a synthetic estimate | TC-11 |
| AC-11 | Given unsatisfiable rules, when the search runs, then a no-feasible message names the blocking rule | TC-08 |

# 10. Testing status

QA reports that testing is complete, but individual results for TC-01 – TC-16 have not been supplied to this document. All 16 are recorded as “Result not supplied” in the backlog’s Test checklist; none is shown as passed. The only test evidence in hand is the handover’s report of 46 passing backend tests and one reproduced API run.

# 11. Risks and conflicts with earlier documents

| Risk | Handling |
| --- | --- |
| Synthetic results read as real improvement | Label every result; no real-world claims |
| Zero queue in the candidate looks too good | State it is one deterministic run on a fictional school |
| Backend restart mid-demo loses results | Do not restart; re-run if needed |
| Earlier PRDs (v1.4–v1.6) described six groups, vehicle zones, a Gamma–Poisson model and SUMO checks | Superseded; this PRD follows the handover |

# 12. Release checklist

☐  Every step works in the browser from the README start (TC-14, TC-15)

☐  Kindergarten in fixedGroups and sibling sync on before the search

☐  Search counts read from the screen; differences from 2,662 / 1 stated as found

☐  Comparison values from one run, labelled synthetic; overview baseline not compared

☐  All six stress cases run

☐  No live Google or OpenRouter call; Wi-Fi off

☐  Backup recording ready — filename pending confirmation

☐  Talk within 15 minutes including slides

# Appendix: traceability

| MRD need | PRD feature | Requirements | Epic / stories | Metric / test |
| --- | --- | --- | --- | --- |
| N1 Rule-respecting changes | M2 | FR-05 – FR-10, FR-14 | EP-02 / ST-03 – ST-07 | SM2; TC-03 – TC-08 |
| N2 Where congestion builds | M1, M2 | FR-03, FR-04, FR-08 | EP-01, EP-02 / ST-01, ST-02, ST-05 | SM1; TC-01, TC-02, TC-06 |
| N3 Compare before changing | M3 | FR-11, FR-12, NFR-01 | EP-03 / ST-08, ST-09, ST-11 | SM3; TC-09, TC-10, TC-12 |
| N4 Understand results | M1, M3 | FR-01, FR-02, FR-13 | EP-01, EP-03 / ST-01, ST-06, ST-10 | SM1; TC-01, TC-11 |
| Demo readiness | C1 | FR-15, NFR-02, NFR-03 | EP-04 / ST-12 – ST-15 | SM1; TC-13 – TC-16 |
| N5, N6 (future) | C3, S1 | FR-21, FR-17 | Backlog “Out of scope” sheet | — |